## Slide 1
Engineering Excellence Cycle VII Team EETeamJ1- Service Platform
Final Presentation

## Slide 2: Team
Nandini/Raghvendra(Owner)
Bhavya Agarwal(Evaluator)
Bhagyesh Choughule (Mentor)
Raghvendra Dikhit(Mentor)
Saurabh Solanki(QA Team)
Saurabh Srivastava(QA Team)
Sujala Talapula(QA Team)
Sunil Gupta(Core Development , SM)
Rakesh Singhania(Core Development)
Amit Kumar(Core Development)
Ajay Kumar(Core Development)
Hari Prasad(Core Development)
Mayank Khare(UI Development)
Sumit Chauhan(UI Development)

## Slide 3: Agenda
Highlights
Features
Tools and Techniques
Architecture View
Deliverables
Demo
Code Walkthrough
Sonar Performance
Build & CI Tools & Techniques
QA Highlights
Scrum Tool
Challenges
Processes
Collective Learning
Individual Learning's

## Slide 4: Case Study Highlights
Technology empowerment for ‘On Demand Economy’ business
It’s a SAAS offering
Helping to deliver better services to customers
Manages day-to-day operations of business at ease
Platform provides management of service aggregator business face on web and mobile
Empowers customer and service providers
.

## Slide 5: Features
Multi-tenant web-based application.
Provides ability to register Aggregator/Tenant with Facilitator.
Transparent handling of data Isolation.
UI for Tenant management
UI for Tenant User management i.e. activate/de-activate users

## Slide 6: Change Requests

## Slide 7: Tools & Technologies
Context | Tools | Technology
Development Technology |  | AngularJS, HTML, CSS, Bootstrap
Scrum | Scrumdesk | http://www.scrumdesk.com/
Repository Management | Git | 
Document Designing | Create UML , Microsoft Word, PowerPoint | 
Continuous Integration | Jenkins-Cl | 
Build tool | apache-maven-3.2.5 | 
Reporting UI |  | HTML, Angular JS
Login UI |  | HTML, Spring MVC 3.0
Database | SQLServer | 
Service Layer |  | J2EE, Amazon EC2 cloud
Server deployment |  | Apache Tomcat 7.0
Database Technology | Hibernate | 
Code Coverage | SonarQube | 
Automation, Unit test | Cucumber | 
IDE | Eclipse | 

## Slide 8: Architecture View

## Slide 9: System Users

## Slide 10: Service / Request Flow

## Slide 11: Market Trends
The world is at the herald of a new era, known as the On Demand Economy.
It a surprise to know about the pace at which mobile internet is penetrating our lifestyle, and how this development is growing on every modern citizen.
‘Instant gratification’ is no longer a craze, but a lifestyle choice that every consumer with a smartphone has made.
Given that many entrepreneurs are coming up with unique ideas disrupting value chains across many established industry verticals.
Powering On Demand Businesses from the technology perspective to conceptualize di­fferent aspects of business idea.

## Slide 12: Deliverables
Database design ER diagram
4+1 Solution Architecture Document
Sonar Reports
Application Deployment Document

## Slide 13: Deliverables
Test Plan
Test case scenarios
Automation framework Document

## Slide 14: Application Demonstration

## Slide 15: Code Walkthrough

## Slide 16: Sonar Report

## Slide 17: Sonar Report

## Slide 18: BDD Report

## Slide 19: Build & CI Tools & Techniques
Build tools
  Maven 3.2.5
CI tools
  Jenkins CI for App
  Sonar and Cucumber plugins.
.

## Slide 20: QA Highlights
QA Highlights
  QA was part of requirement understanding discussions, application flow creation.
  Setting up of testing process within the sprint
  Feature File and Test Scenario in BBD Format
Test Plan
  Covering major type of testing
  Strategy for every testing type

## Slide 21: QA Highlights
Test Plan
  Covering major type of testing.
  Strategy for every testing plan
  Defined Entry/Exit Criteria
  QA Policy and Test schedule
BDD Test Scenario/Test Cases
  Containing BDD Test Scenario/Test cases for the functionalities implemented

## Slide 22: QA Highlights
Total BDD Features File : 5
Total Number of Scenarios in each feature files
  ServiceAggregator_Registration.feature :7
  Service_Platform_Admin_Portal.feature:7
  Service_Platform_Dashboard.feature :2
  Service_Platform_Login.feature: 6
  Service_Platform_Zipped_Download.feature:4
Automation
  Automation framework Document

## Slide 23: Area of Improvement
Improvement in right feature files in BDD format.
Customized Cucumber Report.

## Slide 24: Project Metrics
Total Sprints = 5
User Stories = 58
Average Sprint Velocity =64

## Slide 25: Scrum Tool – Agile Scrum Sheet
Sprint 0

## Slide 26: Scrum Tool – Agile Scrum Sheet
Sprint 1
Sprint 2

## Slide 27: Scrum Tool – Agile Scrum Sheet
Sprint 3
Sprint 4

## Slide 28: Velocity Trend
Chart: 

## Slide 29: Challenges
Coordinating with team members from different locations.
Frequent changes in team structure at early stage of project.
Estimation and Requirement gathering
  Could not estimate properly because of lack of domain understanding.
New Technologies like
  Angular JS.
  Bootstrap.
  Multitenancy
Completion of Testing within the Sprint.

## Slide 30: Processes
Daily Stand Up
Daily Logs of Status
Daily Update of Scrum sheet
Weekly Evaluations
Code Review
Sprint Planning & Retrospective Meetings
Had a Review Demo with Owner
Had an Acceptance Demo with Owner

## Slide 31: Collective Learning
Working with members from different locations
Multitenant Application
Followed Agile methodology
Using SCRUM Tool – Scrum desk, effectively
Significance of updating the tool regularly
Unit test Cases
Test process and planning

## Slide 32: Collective Learning
Complete Project Cycle
Managing tasks while working on multiple projects
Accommodating Change Requests
Writing features file in BDD Format.
Understating of writing feature files using user story.
Writing feature file in table format
Sprint Boot

## Slide 33: Gratitude
We would like to thank Raghvendra and Bhagyesh for their continuous guidance, taking out time every day to attend our calls, closely examining and providing feedback
Thank you for letting us know where we lacked and for keeping us aligned in right direction.

## Slide 34: Thank You